13.1 Test plan
Testing is needed to make sure the system works correctly and meets the stated requirements. The project should include both unit testing and integration testing. Unit testing checks individual components such as login validation or request submission logic. Integration testing checks whether modules work together properly, such as the flow from request submission to scheduling and notification.
Some example test cases are:
valid login should allow access
invalid login should show an error
valid pickup request should be stored successfully
missing required fields should trigger validation errors
full time slot should reject booking
completed pickup should update request status correctly
13.2 Implementation Plan

The system will be deployed in 4 steps over 3 days:

Environment & Database (1 day) – Cloud VM (AWS EC2), install Node.js/PostgreSQL, run migration scripts, load synthetic data, configure daily backups.

Backend Deployment (1 day) – Clone repo, set environment variables, start Node.js with PM2, enable SSL (TLS 1.3).

Frontend Deployment (0.5 day) – Build React app, deploy to Vercel or serve via Nginx.

Smoke Testing & Go-live (0.5 day) – Run critical tests (login, submit request, admin approval, collector update), switch DNS, enable monitoring.

Post-launch: Monitor logs for 1 week, collect user feedback, schedule weekly review.